Sagar Setu   — project brief

A safety and fishing assistant for India's small-boat fishermen  ·  Harshvardhan Singh  ·  Supervisor: Ms. Anusha Chhabra  ·  Status as of 12 October 2026

The idea

A fisherman types a question on his phone, in his own language — “Is it safe to go out from Kochi tomorrow morning?” Sagar Setu (“bridge to the sea”) answers in that same language with a clear verdict — GO, CAUTION or DO NOT SAIL — plus where the fish are likely to be, how far the Sri Lankan border is, and a map. Underneath every answer it shows where each number came from and how fresh it is.

Why it matters

Millions of Indians depend on sea fishing, most on small boats with no radar. Every morning, before dawn, they decide whether to go out. A wrong call costs a day's income — or lives. Fishermen are also arrested every year for drifting across the India–Sri Lanka sea border, which is invisible at sea. The government ocean agency, INCOIS, already publishes the information they need: wave forecasts, boat-safety advisories and fishing-zone maps. But it is spread across three separate websites, mostly in English and as maps. Nothing lets a fisherman simply ask a question and get one answer.

How it works — and the one rule that matters

The system works in five steps: (1) AI understands the question — language, place, day, boat size; (2) the system collects live data from government and open sources, all at once; (3) a fixed rule book decides if it is safe; (4) AI writes the answer in the fisherman's language; (5) a checker confirms every number in that answer really came from the collected data, and deletes anything that didn't.

The AI never decides whether it is safe to go to sea. That decision comes from a fixed safety table — like one a harbour master would use — checking seven things such as wave height, wind and visibility for that size of boat. The worst reading decides; nothing is averaged. AI is good at language but can make things up, so it is only used to understand the question and explain the answer. Anyone can check the rules; nobody can fully check an AI's judgement.

What has been done

Four of six planned stages are complete, and the system works end to end today. A question in Tamil gets a full answer in about eight seconds.

- Stage 1 — data proven. Every data source was tested live before any code was written, and a week of real data was saved so the system works even with no internet.

- Stage 2 — safety rule book. Seven safety checks for three boat sizes, protected by 115 automatic tests.

- Stage 3 — the AI layer. Understands questions, gathers data in parallel, writes answers and checks every number.

- Stage 4 — the website. Chat, live map with fishing zones and sea borders, and the evidence table under each answer.

- Accuracy measured. Over 92 days at five harbours (460 mornings) in the 2026 monsoon, the day-ahead verdict warned 93.9 % of dangerous mornings, with only 3.1 % false alarms, and never said GO on a dangerous morning.

- Research and documents. A literature review of 8 recent, verified studies, a synopsis report, an architecture document and a presentation.

- Cost so far: ₹0. Every data source is free, the AI runs on a free tier, and it runs on a laptop.

The data used

| Source | What it tells us | Status |
| --- | --- | --- |
| Open-Meteo (marine + weather) | Waves, swell, currents, wind, gusts, visibility, storms | Working — main source |
| INCOIS fishing-zone advisories | Where fish are likely to be today, by coastal sector | Working |
| INCOIS map layers | 14 coastal sectors and 1,223 named fishing harbours | Working, saved locally |
| Marine Regions | India's sea area and the India–Sri Lanka border line | Working, saved locally |
| NOAA and Copernicus | Plankton levels (a clue to where fish gather) | Working |
| IMD (weather department) | Cyclones and lightning | Blocked — needs an access key |

Tech stack

| Part | Tools used |
| --- | --- |
| Core language | Python 3.11 (back end), TypeScript (website) |
| AI | Google Gemini (free tier) — swappable for a local model or none at all; LangGraph to coordinate the AI steps |
| Data handling | Pydantic (checks every data shape), httpx (fast parallel downloads), xarray / netCDF4 (ocean data), Shapely (border and map geometry) |
| Server | FastAPI, streaming answers word by word as they are written |
| Website and map | React + Vite, MapLibre GL with free OpenStreetMap maps — no paid map service |
| Quality | pytest (115 tests), ruff (code checking), uv (package management), Git + GitHub |

Future objectives

Next stages (5 and 6):

- Official Indian-language translation through the government's Bhashini service (IndicTrans2 as backup) — Tamil already works through Gemini.

- Safest-route suggestion drawn on the map, avoiding rough water and the border.

- Follow-up questions such as “what about tomorrow instead?” without repeating everything.

- Explaining changes, e.g. why catches have fallen in an area.

- Hardening and rehearsal — offline mode, clear error messages, testing at all five harbours, and practising the demo with Wi-Fi off.

Improvements that need outside help:

- IMD access key — needs a letter on college letterhead. Switches on cyclone and lightning checks (2 of the 7 are currently inactive).

- INCOIS's official boat-safety limits — to replace the current starting values with sourced numbers, and add the two factors INCOIS uses that we don't yet: wave spread and boat width.

- Buoy measurements from INCOIS or NIOT — so accuracy is tested against the real sea, not just against a weather model.

Honest limitations

The safety limits are sensible starting values, not yet official ones. The 93.9 % figure compares forecasts against a weather model's own record of what happened, not physical buoys, so it is a best case. And the main wave data comes from Open-Meteo, a European service, because INCOIS's public data archive is out of date. Each of these is fixable with the help listed above.